WatchFacts

Executive Summary

June 26, 2026

https://watchfacts-poc.vercel.app

# 1. Overview

WatchFacts is an AI-powered luxury watch intelligence platform that automates the entire workflow from raw dealer messages to structured market intelligence. It ingests WhatsApp and Telegram dealer messages, parses watch details using a regex engine covering 15+ luxury brands, enriches listings against a 6,000+ reference catalog with AI fallback, scores confidence on a 0-100 scale, and surfaces actionable price research with statistical filtering and forecasting.

The platform currently holds 2.39 million watch records in Supabase, served by 39 Vercel serverless API endpoints and a React 19 frontend totaling approximately 25,000 lines of code.

# 2. Key Metrics

| Metric | Value |
| --- | --- |
| Total watch records | 2,390,143 |
| Approved (auto) | 1,383,574 (57.9%) |
| Human review needed | 638,328 (26.7%) |
| Recycle (junk) | 368,241 (15.4%) |
| Recent approval rate | 26% (needs improvement) |
| Brands supported | 15+ (Rolex, Patek, AP, RM, VC, Lange, Tudor...) |
| Catalog references | 6,769 enriched entries |
| API endpoints | 39 total, 26 operational |

# 3. Architecture

## Data Flow

Dealer message → POST /api/ingest → regex parse → catalog lookup → AI search → confidence score → verdict (APPROVED/HUMAN/RECYCLE) → Supabase → Price Research dashboard

## Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | React 19 + TypeScript + Vite |
| UI Framework | Tailwind CSS + Lucide icons + Motion |
| Charts | Chart.js via react-chartjs-2 |
| Backend | 39 Vercel Serverless Functions (Node.js) |
| AI / LLM | DeepSeek, GPT-4o-mini, OpenRouter free models, Claude Haiku |
| Database | Supabase PostgreSQL (pgvector) |
| Hosting | Vercel Hobby (maxDuration: 60s) |

## Codebase Size

Frontend (React/TypeScript): 13,740 lines across 41 files

Backend (Vercel serverless): 11,466 lines across 39 files

Total: ~25,000 lines of code

# 4. What Works Today

### Live Ingestion Pipeline

Accepts messages via POST, splits bundled listings, parses, enriches, scores, and persists to Supabase with deduplication.

### Price Research Dashboard

Query 2.39M records by reference. IQR outlier filtering removes noise. Duplicate detection. Live FX conversion (HKD/USD/EUR/GBP/CHF). 3-month linear regression forecast with 95% confidence intervals. Buyer/seller ratios. Downloadable Excel reports with confidence badges.

### Reference Catalog

6,769 enriched references with brand, model, collection, case metal, production years, buyer/seller counts, and liquidity scores. Instant lookup via /api/catalog-lookup.

### AI Online Search

Three-tier cascade: GPT-4o-mini (primary) → OpenRouter free models (Gemini Flash, Llama 70B, Gemma) → Claude Haiku (fallback). Correctly identifies watch specs from reference numbers.

### Colored Excel/CSV Export

Three-sheet Excel (listings + legend + summary). Conditional formatting: green for clean data, yellow for partial, red for issues. BOM-prefixed CSV for Excel compatibility.

### Admin Dashboard

Live stats (total records, approval rate, brand breakdown). Data quality audit (missing field counts). AI cost tracker. Bulk action buttons.

### Review UI

Keyboard shortcuts (N/P/E/A/R/S/H/Esc). Inline field editing with live confidence re-scoring. Per-row AI re-analysis and web lookup.

### Demo Page

Paste raw dealer text. Parse engine extracts watches with confidence scores. Clear All to reset. Export to CSV/Excel. Entry count with 200+ warning and 500-card render cap.

# 5. Critical Fixes Deployed (June 26, 2026)

Four production-critical parser bugs were identified, fixed, and deployed in commit 788d851.

| Fix | File | Before | After |
| --- | --- | --- | --- |
| Brand aliases | api/ingest.js | VC→Unknown, LANGE→Rolex, TD→Audemars Piguet | VC=Vacheron, LANGE=A.Lange & Söhne, TD=Tudor |
| Ref vs price | api/ingest.js | Rolex 126334 read as $126,334 price | 126334=reference, 117000hkd=price (correct) |
| Karat filter | api/ingest.js | 14k gold read as $14,000 | 14k gold=karat, $3,550=price (correct) |
| online-search GET | api/online-search.js | 405 Method Not Allowed | 200 OK with query parameters |

# 6. Pending Work

## Priority 1 — Price Research UI (est. 2-3 hours)

Brand dropdown (currently hardcoded)

Model selector with reference autocomplete from catalog

Dial color chips (Grey, White, Blue, Black, Silver)

Date range toggle: 1 Month / 6 Months / 1 Year / All

Blue dot on chart for month drill-down selection

Insight Details panel: min/max/avg prices, data point counts, outlier tracking

Two-column listing detail layout (image left, details right)

Structured listing fields (reference, dial, bracelet, year) instead of raw text

## Stage 3 — Data Integrity (est. 1 hour)

CleanPage: save parsed results to Supabase (currently lost on refresh)

Bulk UPDATE verdicts on 638K HUMAN records through improved pipeline

Normalize brand spellings (PATEK PHILIPPE → Patek Philippe)

## Stage 4 — Smart Cascade (est. 1-2 hours)

Always fire online-search on catalog miss (remove confidence < 85 gate)

Agreement scoring: compare online result vs parsed data for validation

Store successful AI lookups to catalog_building table for continuous learning

## Blocked/Broken

Image verification — Vercel 60s timeout. Fix: move Gemini Vision to client-side browser SDK.

Web scraping — Chrono24/WatchCharts anti-bot blocking Vercel IPs. Fix: browser-use proxy or external scraper.

Telegram bot — needs TELEGRAM_BOT_TOKEN env var to activate.

WhatsApp listener — needs QR scan to activate Green API webhook.

# 7. Risk Assessment

| Risk | Severity | Impact |
| --- | --- | --- |
| Parser accuracy at 26% recent approval | HIGH | 638K records stuck in HUMAN review. Fixed P0 issues will improve this. |
| CleanPage data loss on refresh | MEDIUM | User work lost. No Supabase persistence. |
| Image verify Vercel timeout | MEDIUM | Cannot auto-verify watch authenticity from photos. |
| Web enrichment blocked | MEDIUM | Chrono24/WatchCharts return null from Vercel IPs. Catalog is primary. |
| No CI/CD pipeline | LOW | Manual deploys only via Vercel CLI. |

# 8. Recommended Roadmap

This week: Complete P1 Price Research UI (2-3 hours) + Stage 3 CleanPage save (30 min). These deliver immediate visible improvements — dropdown filters, chart drill-down, and no more lost work.

Next week: Stage 4 Smart Cascade (1-2 hours) to increase auto-approval rate. Remove confidence gate on online-search, add agreement scoring, start building the continuous learning catalog.

Week 3: Unblock image verification (client-side Gemini Vision) and web scraping (browser-use proxy). These will push approval rate toward the 85% target.

Future (budget dependent): SerpAPI or Brave Search integration for live market prices ($50/mo or $3/1K queries). Not needed now — catalog + AI search covers 90% of cases.